SWAV TOOL DEVELOPMENT

Supply Daily Analysis & What-If Validation System

Three Implementation Options

| Client: | Shockwave Medical - Costa Rica |
| --- | --- |
| Prepared By: | Álvaro Hernández ¦ Tojii |
| Date: | January 7, 2026 |
| Validity: | 30 Days |

1. Executive Summary

This proposal presents three distinct approaches to developing the SWAV (Supply Daily Analysis & What-if Validation) tool for Shockwave Medical Costa Rica. Each option balances cost, functionality, and user experience differently to meet your budget and operational needs.

Investment Range: $8,000 - $25,000 USD

Quick Comparison:

| Factor | Option 1: Excel+ | Option 2: Hybrid | Option 3: Custom |
| --- | --- | --- | --- |
| Cost | $8K-10K | $12K-15K | $18K-25K |
| Timeline | 6-8 weeks | 10-12 weeks | 12-16 weeks |
| User Experience | Familiar Excel | Modern UI | Best in Class |
| Maintenance | Easy | Moderate | Complex |
| Best For | Quick wins | Balanced | Scale |

Three Distinct Approaches

Each option offers different advantages in cost, timeline, user experience, and long-term scalability. The best choice depends on your specific priorities and constraints.

2. Current Situation & Business Need

2.1 Current Challenges

The Shockwave procurement team currently faces several operational challenges:

- Manual data extraction from multiple Oracle reports (2+ hours/week)

- Time-consuming BOM explosion calculations across ~50 finished goods

- Inability to quickly simulate what-if scenarios for demand changes

- Limited visibility into material constraints when planning production changes

- Lack of financial impact analysis for inventory adjustments

- Manual copy-paste workflows prone to errors

2.2 Required Functionality

The system must provide:

- Consolidated view of ~175 materials across ~50 finished goods

- Automated inventory data refresh from Oracle

- Open purchase order tracking with weekly delivery schedules

- BOM explosion calculations for demand changes

- What-if scenario simulation with delta inputs

- Material constraint identification (red/yellow/green status)

- Financial impact analysis

- 52-week planning horizon visibility

2.3 Expected Benefits

- Time savings: 5-6 hours per week (260-312 hours annually)

- Cost savings: $13,000-$15,600 USD per year (at $50/hour)

- Accuracy: Eliminate manual calculation errors

- Speed: Scenario analysis from days to minutes

- Risk reduction: Proactive constraint identification

3. Option 1: Excel Enhanced (Recommended)

| Investment | $8,000 - $10,000 USD |
| --- | --- |
| Timeline | 6-8 weeks |
| Payback Period | 7-9 months |

3.1 Solution Overview

Keep your existing Excel workbook as the core interface (because it already works well) and automate only the data refresh portion. Users continue working in the familiar Excel environment they already know.

3.2 What Gets Automated

- Oracle data extraction: Power Automate flows to extract and load data

  - Inventory Details (daily refresh)

  - Open Purchase Orders (daily refresh)

  - BOM data from Oracle reports (~50 BOMs)

- Data transformation: Clean, filter, and format Oracle data automatically

- Excel integration: Push data directly into Excel workbook tabs

- Refresh button: One-click data refresh via Excel macro

- Simulation button: Execute what-if calculations with one click

3.3 What Stays Manual

- Material Master maintenance (175 items)

- Demand Tracker delta inputs (what-if scenarios)

- Supply adjustments

- Analysis and decision-making

3.4 Technical Architecture

- SharePoint Lists: Staging area for Oracle data

- Power Automate: Email-based extraction or direct Oracle connection (if approved)

- Excel Workbook: Enhanced with VBA macros for refresh and calculations

- Data Connections: Excel connects to SharePoint via Power Query

3.5 Honest Pros & Cons

ADVANTAGES:

- Lowest cost option

- Fastest implementation (6-8 weeks)

- Zero learning curve - users already know Excel

- All existing formulas and logic remain intact

- Easy to maintain and modify

- Simulation performance is excellent (Excel is fast at calculations)

- Can work offline if needed

- Achieves 80% of automation goals

DISADVANTAGES:

- Still requires Excel installation (not web-based)

- Not mobile-friendly

- Multi-user collaboration is limited

- UI looks like Excel (not a modern web app)

- Version control requires discipline

3.6 Deliverables

- Enhanced Excel workbook with all tabs and formulas

- SharePoint lists for data staging

- Power Automate flows (3-4 flows)

- Excel Scripts for refresh and simulation buttons

- User documentation

- Training session (2 hours)

- 2 weeks post-launch support

4. Option 2: Hybrid Power Apps + Excel

| Investment | $12,000 - $15,000 USD |
| --- | --- |
| Timeline | 10-12 weeks |
| Payback Period | 11-14 months |

4.1 Solution Overview

Create a modern Power Apps interface for viewing and inputting data, while using Excel Online in the backend as the calculation engine. This provides a better user experience while leveraging Excel's calculation power.

4.2 Technical Architecture

- Power Apps (Front-end): Modern UI for data entry and visualization

  - SDA Details dashboard

  - Demand Tracker with what-if inputs

  - Material Master maintenance screens

- Excel Online (Back-end): Calculation engine in SharePoint

  - All formulas and BOM logic

  - What-if scenario calculations

- SharePoint: Data storage and Excel hosting

- Power Automate: Orchestration between components

4.3 User Experience

- Modern web interface accessible from any browser

- Mobile-responsive (can view on tablet/phone)

- Guided input forms with validation

- Visual dashboards with charts

- Can still export to Excel for advanced analysis

4.4 Honest Pros & Cons

ADVANTAGES:

- Modern, professional-looking interface

- Web-based (no Excel installation required)

- Mobile-accessible

- Better for multiple users

- Leverages Excel's calculation power in backend

- More professional appearance for presentations

- Uses existing M365 licenses

DISADVANTAGES:

- More expensive than Option 1

- Longer implementation timeline

- Calculation speed may be slower than desktop Excel

- More complex architecture = harder to troubleshoot

- Requires internet connection

- Power Apps has formula limitations compared to Excel

- Maintenance requires Power Apps knowledge

4.5 Deliverables

- Power Apps canvas application

- Excel workbook hosted in SharePoint

- SharePoint lists for data storage

- Power Automate flows (5-6 flows)

- User documentation

- Training sessions (3 hours)

- 2 weeks post-launch support

5. Option 3: Custom Web Application

| Investment | $18,000 - $25,000 USD |
| --- | --- |
| Timeline | 12-16 weeks |
| Payback Period | 16-22 months |

5.1 Solution Overview

Build a fully custom web application from scratch with modern frameworks. This provides complete control over functionality, performance, and user experience.

5.2 Technical Architecture

- Frontend: React.js or Angular with modern UI components

- Backend: Node.js or Python (FastAPI)

- Database: SQL Server or PostgreSQL

- Hosting: Azure App Service or AWS

- Authentication: Azure AD integration

- API Integration: Direct Oracle database connection

5.3 Features & Capabilities

- Fully custom UI tailored to exact workflow

- Real-time calculations with optimized algorithms

- Advanced data visualization (interactive charts/graphs)

- Multiple concurrent users with session management

- Complete audit trail and version history

- API for future integrations

- Scenario comparison side-by-side

- Export to PDF, Excel, PowerPoint

5.4 Honest Pros & Cons

ADVANTAGES:

- Best possible user experience

- Fastest performance for calculations

- Fully customizable to exact needs

- Best scalability for future growth

- Professional enterprise-grade application

- Can add advanced features easily

- Mobile apps possible (iOS/Android)

DISADVANTAGES:

- Highest cost option

- Longest implementation timeline

- Requires ongoing hosting costs ($50-100/month)

- Maintenance requires developer expertise

- More complex deployment and updates

- Vendor lock-in (harder to switch developers)

- Overkill for current team size (~5 users)

5.5 When This Makes Sense

Option 3 is justified when:

- User base will grow to 20+ users

- Tool will be rolled out to multiple sites/countries

- Advanced features are critical (machine learning, optimization algorithms)

- Budget is not a primary constraint

- Long-term strategic platform (5+ year horizon)

5.6 Deliverables

- Full web application (frontend + backend)

- Database with migration scripts

- API documentation

- Deployment to cloud hosting

- User documentation and admin guide

- Training sessions (4 hours)

- Source code repository

- 3 months post-launch support

6. Detailed Comparison

6.1 Cost Breakdown

| Item | Option 1 | Option 2 | Option 3 |
| --- | --- | --- | --- |
| Initial Investment | $8K-10K | $12K-15K | $18K-25K |
| Ongoing Costs/Year | $0 | $0 | $600-1,200 |
| 3-Year TCO | $8K-10K | $12K-15K | $19.8K-28.6K |

6.2 ROI Analysis (Based on $13,000/year savings)

| Metric | Option 1 | Option 2 | Option 3 |
| --- | --- | --- | --- |
| Payback Period | 7-9 months | 11-14 months | 16-22 months |
| 3-Year Net Benefit | $29K-31K | $24K-27K | $10.4K-19.2K |
| 3-Year ROI % | 290-390% | 160-225% | 42-106% |

7. Next Steps

7.1 Decision Process

- Review this proposal with your team

  - Coordinate with Harold on preference and requirements

  - Consider budget constraints and timeline urgency

  - Assess Oracle access status

- Select preferred option

- Schedule follow-up meeting

  - Walk through selected option in detail

  - Address any questions or concerns

  - Discuss Oracle access status

- Get budget approval

  - Submit proposal to finance/management

  - Target Q1 2026 budget allocation

- Execute agreement and begin

  - Sign SOW (Statement of Work)

  - Schedule kick-off meeting

  - Begin Week 1 activities

8.2 Payment Terms (All Options)

- 30% upfront upon project kick-off

- 40% at midpoint milestone

- 30% upon successful deployment

7.3 Timeline Targets

- Option 1: Start mid-January → Go-live early March 2026

- Option 2: Start mid-January → Go-live late March 2026

- Option 3: Start mid-January → Go-live mid-April 2026

8. Conclusion

We've presented three honest, viable options for implementing the SWAV tool. Each has clear trade-offs:

- Option 1 maximizes value for your investment with fastest results

- Option 2 balances modern UX with reasonable cost

- Option 3 delivers enterprise-grade solution for long-term scale

The decision is yours. We're committed to delivering excellent results with whichever option you choose. We're here to answer questions and help you make the best decision for your team.

Let's discuss which path is right for you.

Contact Information

Álvaro Hernández

Tojii

Email: alvaro@tojii.io

Phone: +506 6058-9402