## Slide 1: KDF

## Slide 2: Methodology
SMART:
Specific
Measurable
Attainable
Relevant
Timely

## Slide 3: Resources
1 PM
2 Developers
2 QA

## Slide 4: Phases

## Slide 5
Based
  3 Week
  Initial Setup
  Set Dev Env
Security
  3 Week
  Login
  Reset Password
  Forgot Password
Settings
  1 Week
  General
Phase I : DEEP DIVE
Timesheet
  8-Week
  Daily Timesheet
  Weekly Sign Off
Deploy to Prod
  2 Week

## Slide 6
UI IPAD
Based
3-Week
Initial Setup
Set Dev Env
Security
3-Week
Login
Reset Password
Forgot Password
Phase II : IPAD DEVELOPMENT
Settings
  1 Week
  General
Timesheet
  8-Week
  Daily Timesheet
  Weekly Sign Off
Deploy to Prod
  2 Week Deploy to Prod
  2 Week

## Slide 7
UI IPAD
Based :
  3 Week
  Initial Setup
  Set Dev Env
Security :
  3 Week
  Login
  Reset Password
  Forgot Password
Phase III: WEB DEVELOPMENT
Settings :
  1 Week
  General
Timesheet :
  8-Week
  Daily Timesheet
  Weekly Sign Off
Deploy to Prod :
  2 Week Deploy to Prod
  2 Week

## Slide 8: Schedule Review
Live: August 29, 2021
Etapa I | 
Kick off | 15 Feb - 2021 > 15 Mar - 2021
Etapa II | 
UI Ipad /UI Web | 15 Mar - 2021 > 15 Apr-2021
Ipad Development | 15 Apr - 2021 > 8 July - 2021
Etapa III | 
UI Web | 15 Mar - 2021 > 15 Apr - 2021
Web Development | 22 Mar - 2021 > 26 Aug - 2021

## Slide 9: Requirements KDF
Azure Account.
Expo Account.
Later stages in the Project we will need the Apple development account.

## Slide 10: Cost
$26.000

## Slide 11: Questions?

## Slide 12: Thank You
Caption